## Slide 1
No | Items | Dept | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar
1 | Meeting, discuss, analyze | SCM/QC/FA/IT |  |  |  |  |  |  |  | 
2 | Confirm shortage shipment | SCM/QC/IT |  |  |  |  |  |  |  | 
3 | Upload production plan | SCM/QC/IT |  |  |  |  |  |  |  | 
4 | Pick-up sample | QC/IT |  |  |  |  |  |  |  | 
5 | Confirm Outer carton and inner box | QC/IT |  |  |  |  |  |  |  | 
6 | Modify weight check OQC | QC/IT |  |  |  |  |  |  |  | 
7 | OQC normal inspection | QC/IT |  |  |  |  |  |  |  | 
8 | OQC Reliability inspection | QC/IT |  |  |  |  |  |  |  | 
9 | Confirm all serial of product for ensure matching serial No | QC/IT |  |  |  |  |  |  |  | 
10 | Return sample | QC/IT |  |  |  |  |  |  |  | 
11 | Function OQC judgment all lot for production result | MCS |  |  |  |  |  |  |  | 
12 | Visualize inspection result OQC for FA | PMD |  |  |  |  |  |  |  | 
13 | Visualize inspection result OQC for SCM | PMD |  |  |  |  |  |  |  | 
14 | Visualize inspection result OQC with WMS of SCM | FA |  |  |  |  |  |  |  | 
15 | Report daily OQC | SCM |  |  |  |  |  |  |  | 
Schedule project digital system OQC
Plan
Actual
Go-live

## Slide 2
No | Items | Dept | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar
1 | Tooling Control Sheet | COS/LOG |  |  |  |  |  |  |  |  |  |  |  | 
2 | FOSS- Print partcard changing | MCS |  |  |  |  |  |  |  |  |  |  |  | 
3 | DP Prevent Double ID, MAC ID | DP |  |  |  |  |  |  |  |  |  |  |  | 
4 | Debit Note, Creditnote system upgrade | All Depts |  |  |  |  |  |  |  |  |  |  |  | 
5 | Weight Check Projector for India | PJ-FA |  |  |  |  |  |  |  |  |  |  |  | 
6 | E-learning System V2 Expand | HRS |  |  |  |  |  |  |  |  |  |  |  | 
7 | Microwave OCS upgrade PLC to PC | MW-FA |  |  |  |  |  |  |  |  |  |  |  | 
8 | Projector Traceability Optical Unit | PJ-FA |  |  |  |  |  |  |  |  |  |  |  | 
9 | Total Visualize System | All Depts |  |  |  |  |  |  |  |  |  |  |  | 
10 | Worker Management System Module: Manpower, Quality, Production (MEBD) | FA/QC |  |  |  |  |  |  |  |  |  |  |  | 
11 | Auto transfer to SAP for outside plan | MCS |  |  |  |  |  |  |  |  |  |  |  | 
12 | PMD Warehouse management Upgrade | PMD |  |  |  |  |  |  |  |  |  |  |  | 
13 | Printing area FTP configuration | PMD |  |  |  |  |  |  |  |  |  |  |  | 
14 | Auto Print Partcard preparation area | FA |  |  |  |  |  |  |  |  |  |  |  | 
15 | Auto Verify customs declaration data | SCM |  |  |  |  |  |  |  |  |  |  |  | 
16 | Auto Input tracking number to SAP | MCS |  |  |  |  |  |  |  |  |  |  |  | 
FY2022 PROJECTS PROGRESS
2/5
Plan
Actual
Go-live
Update 3.Oct 22